## Slide 1: Exiv2 v0.24.1
KDE Security Issue

## Slide 2: Project Status
v0.23 released April 2012 Canon CR2. Pentax DNG. Bug Fixes
v0.24 released December 2013 Includes GSoC2012 video-read code. Bug Fixes
v0.25 code complete December 2014 Many bug fixes, function changes and new features Many maker-note updates Option to build GSoC2013 cloud ready code (http etc) GSoC2013 video-write code deferred to v0.26
v0.26 over the horizon GSoC2013 video-write GSoC2015 webp/webm XMPsdk Accessory ‘overflow’ file

## Slide 3: Meeting Objective
To decide how to address KDE’s Security Issue
*** No other meeting objective ***
Duration: 1 hour maximum
No finger pointing, blaming or complaining
Other useful discussion points if time permits Introduce new team members Discuss v0.25 Discuss v0.26 Discuss the Exiv2 Logo Project

## Slide 4: KDE Security Issue makosoft@gmail.com
Someone filed a Debian bug report for the first one a few weeks back and I expect they'll find the others shortly if they haven't already: https://bugs.debian.org/cgi-bin/bugreport.cgi?bug=781123 (This was "fixed" a while back by increasing the buffer size, which didn't actually fix the security issue.) Even though all of these are video metadata related and KDE only uses exiv2 for image files, they still affect KDE because if you rename a video file to .jpg, KDE thinks it's an image and uses exiv2 to get metadata from it.
The others are a heap buffer overflow in nikonTagsParser here:
io_->read(buf.pData_, 2); tagID = Exiv2::getULong(buf.pData_, littleEndian); io_->read(buf.pData_, 2); dataSize = Exiv2::getULong(buf.pData_, littleEndian); temp -= (4 + dataSize);
A stack buffer overflow (underflow?) here:
while(dataSize) { std::memset(buf.pData_, 0x0, buf.size_); io_->read(buf.pData_, 1); str[(4 - dataSize) * 2] = (char)(Exiv2::getULong(buf.pData_, littleEndian) + 48); --dataSize; }
This pair is particularly nasty because the stack buffer overflow allows the address of the heap buffer to be partially overwritten, making it possible to write to other areas of memory, and because the stack is executable in certain libexiv2-based applications. With ASLR disabled, I can get full arbitrary code execution by using this to overwrite a vtable pointer, and I reckon it should be possible to exploit this on real systems with ASLR on (it's just really fiddly to do –
I believe there's another heap buffer overflow in the AsfVideo::codecList here:
io_->read(buf.pData_, 2); descLength = Exiv2::getUShort(buf.pData_, littleEndian) * 2; io_->read(buf.pData_, descLength);

## Slide 5: Current Status
Robin has offered that Exiv2 will produce a dot release
This meeting should decide on our actions: 1 Who will ‘own’ this matter 2 Who will conduct the discussion with KDE 3 Our options to address this matter 4 Assignments to Team Members 5 Schedule
Caution: Until we have a strong line of communication with KDE, assignments and schedule are preliminary

## Slide 6: Analysis of Security Issue
We must isolate the video code as a build option (as already done for webready in v0.25)
The video code requires simplification: - refactoring into functions - constants defined with enums in headers - code review recommendations to be implemented - more and tougher tests (5Gbyte video files over http)
The video code requires to be “hardened” to deal with suspect files

## Slide 7: Options for v0.24.1
The video code should be either: 1) declared “experimental” and not built by default 2) removed and reintroduced in v0.26 (or later)
Start with v0.24 - do as little work as possible to isolate the video code - add selected trunk fixes (such as maker notes) This can be done quickly if the selection is small Time Guestimate: 2 weeks
Release v0.25 - isolate the video-read code This cannot be done quickly. v0.25 has a lot of new code (cloud-ready) and many bug fixes and new features Time Guestimate: Unknown

## Slide 8: Exiv2 Project Status
exiv2.org Redmine Forum/Wiki/Issues - lots of user activity - we are very responsive
The code is widely used
exiv2.dyndns.org:8080 Jenkins build server works well
Our release interval is getting longer
The team is growing. 3 new hires in 2015 Thomas S Thomas B Alan
Islam’s GSoC 2015 webp/webm project
Robin is overloaded

## Slide 9: Exiv2 v0.26
Video Code (read and write)
webp/webm support (GSoC 2015)
Accessory ‘overflow’ file (Thomas B)
More features and bug fixes
More platforms supported (Android and iOS)
Upgrade code to link XMPsdk as an external library
Better Program Management
Improved infra-structure
Team members should ‘own’ responsibilities

## Slide 10: The Future of Exiv2
Exiv2 is a great open source project - Useful - Highly functional
Most C++ code and test harness is excellent thanks to: - Andreas Brad - Gilles Volker
Excellent and fast updates for cameras and accessories: - Niels Thomas B (v0.26)
Our build and user support is excellent thanks to: - Robin Alan
Our team work can be improved thanks to: - Everybody: Me, you, users, contributors